# Product Requirements Document (PRD)
Agent Runtime SDK v0.1

Vision
Build a TypeScript SDK that lets developers build AI agents without managing provider-specific APIs, tool execution, and runtime orchestration.

## Problem Statement

Developers repeatedly implement LLM integration, provider switching, tool calling, conversation state, streaming, retries, and observability.

## Target Users

Software engineers building AI-powered applications such as customer support agents, coding assistants, document analysis agents, and enterprise workflow agents.

## 5-Week Goal

Deliver a minimal but production-quality SDK that can create an agent, execute requests through an LLM provider, invoke tools, and expose execution traces.

## Week 1 – Runtime Foundation

Deliverables: AgentRuntime, Provider interface, MockProvider, shared types.

Input: {input, instructions?, context?}

Output: normalized response with text and metadata.

Tests: runtime initialization, request forwarding, response normalization, invalid input handling.

## Week 2 – Provider Integration

Deliverables: OpenAIProvider + MockProvider.

Input: prompt/messages.

Output: provider-agnostic response including usage and finish reason.

Tests: provider contract tests, normalization tests, optional live integration tests with API key.

## Week 3 – Tool Calling

Deliverables: Tool registry and execution pipeline.

Input: user request requiring external action.

Output: final response plus tools used.

Tests: tool registration, execution, error handling, end-to-end tool scenario.

## Week 4 – Execution Trace

Deliverables: trace model and execution history.

Input: any agent run.

Output: ordered execution trace with LLM calls, tool calls, latency, errors.

Tests: trace creation, ordering, timing, error capture.

## Week 5 – SDK Polish

Deliverables: middleware, retry/logging middleware, README, example app, CI.

Input: customer support example.

Output: reusable open-source SDK.

Tests: unit, integration, example application, CI pipeline.

## Success Criteria

Developers should be able to create an agent, plug in an LLM provider, register tools, execute a request, inspect execution traces, and swap providers without changing application code.